Timeline For Project

November 14

* Code the Home page and apply styles to other HTML
* Make sure images work correctly

November 15

* Code the About and Contact pages
* Finalize colors

November 16

* Code the current projects page
* Add in all the images

November 17

* Bug check code and make sure its ready to publish